🚀 SOLUTION

PHASE 1 — Foundation & Architecture Setup

Step 1.1 — Define System Boundaries

Feature: System Architecture Definition

- Tasks:

  - Define frontend (Electron/Web)

  - Define backend (FastAPI)

  - Define AI service layer (agent orchestrator)

  - Define database (PostgreSQL)

  - Define async jobs (Redis / queue)

Step 1.2 — Project Initialization

Feature: Monorepo Setup

- Tasks:

  - Create repo structure:

    - /frontend

    - /backend

    - /ai-services

    - /shared

  - Setup environment configs

  - Setup linting + formatting

  - Setup basic CI pipeline

Step 1.3 — Core Infrastructure

Feature: Backend Skeleton

- Tasks:

  - Initialize FastAPI app

  - Setup routing structure

  - Setup dependency injection

  - Setup logging + error handling

Feature: Database Setup

- Tasks:

  - Define base schema

  - Setup ORM (SQLAlchemy)

  - Setup migrations

Step 1.4 — AI Orchestration Skeleton

Feature: Agent Framework

- Tasks:

  - Define agent interface

  - Define orchestrator

  - Define prompt templates structure

  - Setup LLM provider abstraction

PHASE 2 — Core User System

Step 2.1 — Authentication

Feature: User Auth

- Tasks:

  - Email/password login

  - JWT session handling

  - Password hashing

  - Auth middleware

Step 2.2 — User Profile

Feature: Profile Management

- Tasks:

  - Create user profile schema

  - Store:

    - Age

    - Weight

    - Height

    - Activity level

  - Profile CRUD APIs

Step 2.3 — Health Baseline Input

Feature: Onboarding Flow

- Tasks:

  - Build onboarding form

  - Capture:

    - Goals

    - Medical conditions

    - Lifestyle habits

  - Save structured data

PHASE 3 — Health Data Layer

Step 3.1 — Health Metrics Storage

Feature: Metrics Engine

- Tasks:

  - Design time-series schema

  - Store:

    - Weight

    - Sleep

    - Steps

    - Calories (optional MVP-lite)

  - CRUD APIs

Step 3.2 — Blood Work Module

Feature: Lab Data Storage

- Tasks:

  - Define lab schema

  - Support:

    - HbA1c

    - Lipids

    - ALT

    - Uric acid

  - Historical tracking

Step 3.3 — Data Normalization Layer

Feature: Health Data Standardization

- Tasks:

  - Normalize units

  - Tag abnormal values

  - Compute derived insights (e.g., trends)

PHASE 4 — AI Agent System (CORE)

⚠️ This is your product differentiator — keep it lean but powerful.

Step 4.1 — Master Orchestrator

Feature: AI Brain

- Tasks:

  - Input: user data + context

  - Route to:

    - Nutrition agent

    - Fitness agent

    - Medical agent

  - Aggregate outputs

Step 4.2 — Specialized Agents

Feature: Nutrition Agent

- Tasks:

  - Generate meal plan

  - Handle dietary constraints (halal)

  - Adjust based on biomarkers

Feature: Fitness Agent

- Tasks:

  - Generate workout plan

  - Adapt to sedentary users

  - Progressive overload logic

Feature: Medical Insight Agent

- Tasks:

  - Interpret blood work

  - Flag risks (prediabetes, fatty liver)

  - Suggest next actions (not diagnosis)

Step 4.3 — Memory System

Feature: Context Awareness

- Tasks:

  - Store past recommendations

  - Track adherence signals

  - Feed into future prompts

Step 4.4 — Recommendation Engine

Feature: Daily Plan Generator

- Tasks:

  - Combine all agents

  - Output:

    - Meals

    - Activity

    - Health focus

  - Generate daily actionable plan

PHASE 5 — User Experience Layer

Step 5.1 — Dashboard

Feature: Home Screen

- Tasks:

  - Show:

    - Today’s plan

    - Key metrics

    - Alerts

Step 5.2 — Plan Viewer

Feature: Daily Plan UI

- Tasks:

  - Meal breakdown

  - Workout breakdown

  - Checklist UX

Step 5.3 — Progress Tracking

Feature: Metrics Visualization

- Tasks:

  - Weight trends

  - Biomarker trends

  - Habit tracking

Step 5.4 — Chat Interface (MVP Lite)

Feature: AI Chat

- Tasks:

  - Ask questions

  - Get contextual answers

  - Connect to orchestrator

PHASE 6 — Engagement & Retention

Step 6.1 — Notifications

Feature: Reminder System

- Tasks:

  - Meal reminders

  - Workout reminders

  - Check-in prompts

Step 6.2 — Adherence Tracking

Feature: Behavior Tracking

- Tasks:

  - Did user follow plan?

  - Log completion

  - Feed AI loop

Step 6.3 — Feedback Loop

Feature: Adaptive Intelligence

- Tasks:

  - Adjust plans based on:

    - Compliance

    - Progress

    - Preferences