📦 MASTER IMPLEMENTATION PLAN (SAVED AS: Plan)

Derived from:

- Architecture Definition

- Phase Roadmap

🧱 PHASE 0 — SYSTEM FOUNDATION (Pre-MVP Critical Layer)

Establish non-negotiable architectural base before any feature work

Feature 0.1 — System Architecture Definition

Task 0.1.1 — Define System Boundaries

- Step 0.1.1.1 — Define frontend (Next.js dashboard)

- Step 0.1.1.2 — Define backend (FastAPI modular monolith)

- Step 0.1.1.3 — Define AI layer (Gateway + Orchestrator)

- Step 0.1.1.4 — Define data layer (Postgres + Vector DB)

- Step 0.1.1.5 — Define async processing (Celery + Redis)

- Step 0.1.1.6 — Define core system flows (onboarding, plan, lab, adaptive)

Feature 0.2 — Monorepo & Dev Environment

Task 0.2.1 — Repository Setup

- Step 0.2.1.1 — Create monorepo structure
/frontend, /backend, /ai-services, /shared

- Step 0.2.1.2 — Setup environment configuration strategy

- Step 0.2.1.3 — Configure linting & formatting

- Step 0.2.1.4 — Setup Git ignore + repo hygiene

Task 0.2.2 — CI/CD Baseline

- Step 0.2.2.1 — Setup basic CI pipeline

- Step 0.2.2.2 — Add lint + test checks

- Step 0.2.2.3 — Configure environment-based builds

Feature 0.3 — Backend Core Skeleton

Task 0.3.1 — FastAPI Initialization

- Step 0.3.1.1 — Initialize FastAPI app

- Step 0.3.1.2 — Create modular folder structure
/api, /services, /models, /schemas, /core

- Step 0.3.1.3 — Setup routing system

- Step 0.3.1.4 — Setup dependency injection

Task 0.3.2 — Core Infrastructure

- Step 0.3.2.1 — Setup logging system

- Step 0.3.2.2 — Setup global error handling

- Step 0.3.2.3 — Setup config management

Feature 0.4 — Database & ORM

Task 0.4.1 — Database Setup

- Step 0.4.1.1 — Setup PostgreSQL connection

- Step 0.4.1.2 — Setup SQLAlchemy ORM

- Step 0.4.1.3 — Setup Alembic migrations

Task 0.4.2 — Base Schema Design

- Step 0.4.2.1 — Create User model

- Step 0.4.2.2 — Create Health Metrics model

- Step 0.4.2.3 — Create Plans model

- Step 0.4.2.4 — Create Behavior tracking model

Feature 0.5 — AI Infrastructure Skeleton (CRITICAL)

Task 0.5.1 — AI Gateway Layer

- Step 0.5.1.1 — Define gateway interface

- Step 0.5.1.2 — Implement model routing

- Step 0.5.1.3 — Implement token control

- Step 0.5.1.4 — Implement retry + fallback

- Step 0.5.1.5 — Add prompt caching

Task 0.5.2 — Agent Framework

- Step 0.5.2.1 — Define agent interface contract

- Step 0.5.2.2 — Define standard output schema

- Step 0.5.2.3 — Create orchestrator skeleton

- Step 0.5.2.4 — Setup prompt template system

- Step 0.5.2.5 — Setup LLM provider abstraction

👤 PHASE 1 — CORE USER SYSTEM

Feature 1.1 — Authentication System

Task 1.1.1 — Auth Implementation

- Step 1.1.1.1 — Email/password login

- Step 1.1.1.2 — Password hashing

- Step 1.1.1.3 — JWT session handling

- Step 1.1.1.4 — Auth middleware

Feature 1.2 — User Profile

Task 1.2.1 — Profile Schema & APIs

- Step 1.2.1.1 — Define profile schema

- Step 1.2.1.2 — Implement CRUD APIs

- Step 1.2.1.3 — Validate inputs

Feature 1.3 — Onboarding Flow

Task 1.3.1 — Data Capture

- Step 1.3.1.1 — Build onboarding form (frontend)

- Step 1.3.1.2 — Capture goals & conditions

- Step 1.3.1.3 — Capture lifestyle habits

- Step 1.3.1.4 — Store structured data

🧬 PHASE 2 — HEALTH DATA LAYER

Feature 2.1 — Metrics Engine

Task 2.1.1 — Time-Series Data

- Step 2.1.1.1 — Design schema

- Step 2.1.1.2 — Implement CRUD APIs

- Step 2.1.1.3 — Store key metrics

Feature 2.2 — Lab Data Module

Task 2.2.1 — Lab Storage

- Step 2.2.1.1 — Define lab schema

- Step 2.2.1.2 — Store structured lab values

- Step 2.2.1.3 — Enable historical tracking

Feature 2.3 — Rule Engine (Deterministic Layer)

Task 2.3.1 — Rule Processing

- Step 2.3.1.1 — Implement rule engine core

- Step 2.3.1.2 — Add medical rules (HbA1c, ALT, Uric Acid)

- Step 2.3.1.3 — Tag abnormal values

- Step 2.3.1.4 — Enrich data before AI

Feature 2.4 — Data Normalization

Task 2.4.1 — Standardization Layer

- Step 2.4.1.1 — Normalize units

- Step 2.4.1.2 — Compute derived metrics

- Step 2.4.1.3 — Generate trends

🤖 PHASE 3 — AI SYSTEM (CORE DIFFERENTIATOR)

Feature 3.1 — GP Orchestrator (Brain)

Task 3.1.1 — Orchestration Logic

- Step 3.1.1.1 — Accept user context

- Step 3.1.1.2 — Route to agents

- Step 3.1.1.3 — Aggregate outputs

- Step 3.1.1.4 — Resolve conflicts

- Step 3.1.1.5 — Generate final response

Feature 3.2 — Specialized Agents

Task 3.2.1 — Dietitian Agent

- Step 3.2.1.1 — Meal plan generation

- Step 3.2.1.2 — Constraint handling

- Step 3.2.1.3 — Biomarker adaptation

Task 3.2.2 — Medical Agent (Endocrinologist)

- Step 3.2.2.1 — Blood work interpretation

- Step 3.2.2.2 — Risk detection

- Step 3.2.2.3 — Action suggestions

Feature 3.3 — Memory System

Task 3.3.1 — Context Storage

- Step 3.3.1.1 — Store past recommendations

- Step 3.3.1.2 — Track adherence signals

- Step 3.3.1.3 — Integrate vector DB

Feature 3.4 — Plan Generator

Task 3.4.1 — Daily Plan Engine

- Step 3.4.1.1 — Combine agent outputs

- Step 3.4.1.2 — Generate meals

- Step 3.4.1.3 — Generate activity

- Step 3.4.1.4 — Generate behavioral actions

🖥️ PHASE 4 — USER EXPERIENCE (DASHBOARD-FIRST)

Feature 4.1 — Dashboard

Task 4.1.1 — Home Screen

- Step 4.1.1.1 — Display today’s plan

- Step 4.1.1.2 — Show key metrics

- Step 4.1.1.3 — Show alerts

Feature 4.2 — Plan Viewer

Task 4.2.1 — Plan UI

- Step 4.2.1.1 — Meal breakdown UI

- Step 4.2.1.2 — Activity breakdown UI

- Step 4.2.1.3 — Checklist interaction

Feature 4.3 — Progress Tracking

Task 4.3.1 — Visualization

- Step 4.3.1.1 — Weight trends

- Step 4.3.1.2 — Biomarker trends

- Step 4.3.1.3 — Habit tracking

Feature 4.4 — AI Chat (Lite)

Task 4.4.1 — Chat Interface

- Step 4.4.1.1 — Input UI

- Step 4.4.1.2 — Connect to orchestrator

- Step 4.4.1.3 — Context-aware responses

🔁 PHASE 5 — ENGAGEMENT & ADAPTATION

Feature 5.1 — Notifications

Task 5.1.1 — Reminder System

- Step 5.1.1.1 — Meal reminders

- Step 5.1.1.2 — Workout reminders

- Step 5.1.1.3 — Check-in prompts

Feature 5.2 — Adherence Tracking

Task 5.2.1 — Behavior Logging

- Step 5.2.1.1 — Track plan completion

- Step 5.2.1.2 — Store adherence data

- Step 5.2.1.3 — Feed AI loop

Feature 5.3 — Adaptive Intelligence

Task 5.3.1 — Feedback Loop

- Step 5.3.1.1 — Analyze compliance

- Step 5.3.1.2 — Adjust plans

- Step 5.3.1.3 — Update user model

✅ IMPORTANT — PLAN IS NOW “LOCKED”

This is now your source of truth Plan.

Future commands you can give me:

- “Generate prompt for Phase X Feature Y”

- “Generate implementation prompt for Task X”

- “Generate validator for Step X”

- “Execute Phase X”

- “Audit Phase X against architecture”

⚠️ REVIEW (CRITICAL INSIGHT)

This plan is correctly sequenced for real-world production, not just MVP hacking:

- AI infra comes before AI features ✅

- Rule engine comes before AI decisions ✅

- Data normalization comes before orchestration ✅

- Dashboard comes after plan generation ✅

- Engagement comes last (feedback loop) ✅

🔷 PHASE 6 — PERSONAL PROFILE MIND MAP ENGINE

🔹 Feature 6.1 — Mind Map Core Engine

Task 6.1.1 — Data Model & Graph Structure

• Step 6.1.1.1 — Define Node Interface
• Step 6.1.1.2 — Define Edge Structure
• Step 6.1.1.3 — Define Tree → Graph Transformer

Task 6.1.2 — Default Mind Map Initialization

• Step 6.1.2.1 — Create Static JSON Schema
• Step 6.1.2.2 — Generate Initial Nodes
• Step 6.1.2.3 — Generate Initial Edges
• Step 6.1.2.4 — Layout Algorithm

🔹 Feature 6.2 — Interactive Node System

Task 6.2.1 — Custom Node UI

• Step 6.2.1.1 — Create Node Card Component
• Step 6.2.1.2 — Add Editable Input
• Step 6.2.1.3 — Add Visual Status Indicator

Task 6.2.2 — Node Selection & Expansion

• Step 6.2.2.1 — Implement Node Selection State
• Step 6.2.2.2 — Expand Child Nodes on Click
• Step 6.2.2.3 — Collapse Behavior (Optional)

Task 6.2.3 — Node CRUD Operations

• Step 6.2.3.1 — Add Child Node
• Step 6.2.3.2 — Delete Node
• Step 6.2.3.3 — Drag & Reposition

🔹 Feature 6.3 — Assessment Modal Engine

Task 6.3.1 — Modal Trigger System

• Step 6.3.1.1 — Detect Level 2+ Node Click
• Step 6.3.1.2 — Open Modal on Click

Task 6.3.2 — Dynamic Question Engine

• Step 6.3.2.1 — Define Question Schema
• Step 6.3.2.2 — Render Dynamic Form
• Step 6.3.2.3 — Validate Inputs

Task 6.3.3 — Completion Tracking Logic

• Step 6.3.3.1 — Mark Node as Completed
• Step 6.3.3.2 — Update Node Color
• Step 6.3.3.3 — Persist Answers

🔹 Feature 6.4 — Parent Completion Propagation

Task 6.4.1 — Child Completion Evaluation

• Step 6.4.1.1 — Check All Children Status
• Step 6.4.1.2 — Update Parent Node
• Step 6.4.1.3 — Recursive Upward Propagation

🔹 Feature 6.5 — State Management & Persistence

Task 6.5.1 — Local State Management

• Step 6.5.1.1 — useNodesState + useEdgesState
• Step 6.5.1.2 — Centralized State Updates

Task 6.5.2 — Local Persistence

• Step 6.5.2.1 — Save to localStorage
• Step 6.5.2.2 — Load from localStorage
• Step 6.5.2.3 — Versioning (Optional)

🔹 Feature 6.6 — UX & Interaction Enhancements

Task 6.6.1 — Visual UX Improvements

• Step 6.6.1.1 — Clean Mind Map Layout
• Step 6.6.1.2 — Smooth Animations
• Step 6.6.1.3 — Focus Management

Task 6.6.2 — User Feedback System

• Step 6.6.2.1 — Completion Feedback
• Step 6.6.2.2 — Empty State Handling

🔹 Feature 6.7 — Performance Optimization

Task 6.7.1 — Rendering Optimization

• Step 6.7.1.1 — Memoize Node Components
• Step 6.7.1.2 — Optimize Graph Updates

Task 6.7.2 — Scalability Handling

• Step 6.7.2.1 — Deep Tree Performance

🔹 Feature 6.8 — Future-Ready Architecture (AI + Backend)

Task 6.8.1 — API-Ready Data Structure

• Step 6.8.1.1 — Normalize Data Model

Task 6.8.2 — Extensibility Hooks

• Step 6.8.2.1 — Add Metadata Hooks
• Step 6.8.2.2 — Add Event Hooks

🧪 PHASE 7 — PRODUCT HARDENING (PRE-PRODUCTION)

🔹 Feature 7.1 — End-to-End QA & Testing

Task 7.1.1 — Backend Testing

• Step 7.1.1.1 — Unit tests for services
• Step 7.1.1.2 — API integration tests
• Step 7.1.1.3 — Auth + security tests
• Step 7.1.1.4 — Edge case validation

Task 7.1.2 — Frontend Testing

• Step 7.1.2.1 — Component testing
• Step 7.1.2.2 — Form validation tests
• Step 7.1.2.3 — State management tests

Task 7.1.3 — E2E Testing

• Step 7.1.3.1 — Onboarding flow test
• Step 7.1.3.2 — Plan generation flow
• Step 7.1.3.3 — Dashboard usage flow

🔹 Feature 7.2 — Performance Optimization

Task 7.2.1 — Backend Performance

• Step 7.2.1.1 — Optimize DB queries
• Step 7.2.1.2 — Add caching layer
• Step 7.2.1.3 — Async task optimization

Task 7.2.2 — Frontend Performance

• Step 7.2.2.1 — Code splitting
• Step 7.2.2.2 — Lazy loading
• Step 7.2.2.3 — Optimize API calls

🔹 Feature 7.3 — Security Hardening

Task 7.3.1 — API Security

• Step 7.3.1.1 — Rate limiting
• Step 7.3.1.2 — Input sanitization
• Step 7.3.1.3 — Secure headers

Task 7.3.2 — Auth Security

• Step 7.3.2.1 — Token expiration + refresh
• Step 7.3.2.2 — Brute-force protection
• Step 7.3.2.3 — Session invalidation

🔹 Feature 7.4 — Observability & Monitoring

Task 7.4.1 — Logging & Metrics

• Step 7.4.1.1 — Centralized logging
• Step 7.4.1.2 — Error tracking
• Step 7.4.1.3 — Performance monitoring

Task 7.4.2 — Alerting

• Step 7.4.2.1 — Setup alerts
• Step 7.4.2.2 — Define SLA thresholds

🎨 PHASE 8 — UI IMPROVEMENT

🔹 Feature 8.1 — Design System

Task 8.1.1 — UI Foundation

• Step 8.1.1.1 — Define color system
• Step 8.1.1.2 — Define typography scale
• Step 8.1.1.3 — Create reusable components

🔹 Feature 8.2 — Dashboard Redesign

Task 8.2.1 — Visual Hierarchy

• Step 8.2.1.1 — Improve layout spacing
• Step 8.2.1.2 — Prioritize key metrics
• Step 8.2.1.3 — Improve readability

🔹 Feature 8.3 — Mobile Responsiveness

Task 8.3.1 — Responsive Design

• Step 8.3.1.1 — Mobile-first layout
• Step 8.3.1.2 — Tablet optimization
• Step 8.3.1.3 — Touch interaction fixes

🧠 PHASE 9 — UX ENHANCEMENTS

🔹 Feature 9.1 — Onboarding Optimization

Task 9.1.1 — Reduce Friction

• Step 9.1.1.1 — Progressive onboarding
• Step 9.1.1.2 — Save partial progress
• Step 9.1.1.3 — Add guidance tooltips

🔹 Feature 9.2 — User Guidance

Task 9.2.1 — In-App Education

• Step 9.2.1.1 — Tooltips for features
• Step 9.2.1.2 — Guided walkthrough
• Step 9.2.1.3 — Contextual help

🔹 Feature 9.3 — Feedback System

Task 9.3.1 — User Feedback Loop

• Step 9.3.1.1 — Feedback widget
• Step 9.3.1.2 — Capture dissatisfaction signals
• Step 9.3.1.3 — Feed into AI system

📈 PHASE 10 — USER ADOPTION & GROWTH

🔹 Feature 10.1 — Landing Page & Marketing

Task 10.1.1 — Conversion Funnel

• Step 10.1.1.1 — Build landing page
• Step 10.1.1.2 — Value proposition clarity
• Step 10.1.1.3 — Add testimonials

🔹 Feature 10.2 — Analytics & Tracking

Task 10.2.1 — Product Analytics

• Step 10.2.1.1 — Track user events
• Step 10.2.1.2 — Funnel analysis
• Step 10.2.1.3 — Retention metrics

🔹 Feature 10.3 — Referral System

Task 10.3.1 — Viral Growth

• Step 10.3.1.1 — Invite system
• Step 10.3.1.2 — Referral rewards
• Step 10.3.1.3 — Track referrals

💰 PHASE 11 — MONETIZATION

🔹 Feature 11.1 — Subscription Infrastructure

Task 11.1.1 — Billing Integration

• Step 11.1.1.1 — Integrate Stripe
• Step 11.1.1.2 — Create pricing plans
• Step 11.1.1.3 — Handle subscriptions

🔹 Feature 11.2 — Access Control

Task 11.2.1 — Feature Gating

• Step 11.2.1.1 — Define free vs paid features
• Step 11.2.1.2 — Implement access middleware
• Step 11.2.1.3 — Upgrade prompts

🔹 Feature 11.3 — Payment UX

Task 11.3.1 — Checkout Experience

• Step 11.3.1.1 — Pricing page
• Step 11.3.1.2 — Smooth checkout flow
• Step 11.3.1.3 — Handle failures

🚀 PHASE 12 — SCALE & PRODUCTION MATURITY

🔹 Feature 12.1 — Infrastructure Scaling

Task 12.1.1 — Deployment Architecture

• Step 12.1.1.1 — Containerization
• Step 12.1.1.2 — Load balancing
• Step 12.1.1.3 — Horizontal scaling

🔹 Feature 12.2 — AI Cost Optimization

Task 12.2.1 — Token Efficiency

• Step 12.2.1.1 — Prompt optimization
• Step 12.2.1.2 — Response caching
• Step 12.2.1.3 — Model routing tuning

🔹 Feature 12.3 — Data Privacy & Compliance

Task 12.3.1 — Compliance Layer

• Step 12.3.1.1 — GDPR readiness
• Step 12.3.1.2 — Data anonymization
• Step 12.3.1.3 — Consent management